INITIALISATION GUIDE

SenSai

Bootstrapping the CEO HUD & Knowledge Wiki

Five prompts from a gstack clone to a running executive operating system

| Companion to | SenSai PRD v1.0 — CEO Heads-Up Display & Knowledge Wiki |
| --- | --- |
| Base system | gstack (garrytan/gstack) — clone or the metacogna-lab/sensai-stack fork |
| Driver | Claude Code (or Claude Cowork), run from the repo root |
| Spec location | .agents/SenSai_PRD.docx (the agent reads it before acting) |
| Format | 5 sequential prompts — run one, verify, then run the next |
| Date | 1 July 2026 |

# How to use this guide

This guide takes you from a fresh gstack checkout to a working SenSai instance in five prompts. Each prompt is a self-contained instruction you paste into Claude Code running at the repo root. The prompts map onto the PRD's delivery phases: P0 Rename → P1 Wiki core → P2 Client Notes → P3 HUD → P4 Exec Assistant. Run them in order; each has a verification step you should clear before moving on.

### The golden rule: the PRD is the source of truth

Before anything else, the SenSai PRD lives at .agents/SenSai_PRD.docx. Every prompt instructs the agent to read the relevant PRD section first, so the build matches the spec rather than the agent's improvisation. If the fork has already diverged from upstream gstack, the PRD's §9 reconciliation note applies — pause and reconcile before the rename.

### Prerequisites

- A clone of the base: git clone https://github.com/metacogna-lab/sensai-stack.git  (or upstream garrytan/gstack).

- Bun installed (gstack compiles its browser binary with bun build --compile).

- Claude Code authenticated and launched from the repo root.

- macOS for cookie/Keychain features (per gstack's security model); other OSes run the wiki + skills but not browser cookie import.

### One-time setup: place the PRD where the agent will read it

# from the repo root of your clone
mkdir -p .agents
cp /path/to/SenSai_PRD.docx .agents/SenSai_PRD.docx
 
# (optional) keep a plain-text mirror so the agent can grep it without a converter
#   pandoc .agents/SenSai_PRD.docx -t markdown -o .agents/SenSai_PRD.md
git add .agents/ && git commit -m "chore: add SenSai PRD to .agents/ as build spec"

Why .agents/ gstack skills read Markdown context at load time; a dedicated .agents/ folder keeps the spec versioned with the code, out of raw/ (which is reserved for immutable wiki sources), and easy for every prompt to reference by a stable path. If your agent can't open .docx directly, add the pandoc mirror shown above.

### The five prompts at a glance

| # | Prompt | PRD phase | Done when |
| --- | --- | --- | --- |
| 1 | Rename gstack → sensai | P0 | Zero gstack refs; inherited tests green; $S runs |
| 2 | Stand up the wiki core + SENSAI.md | P1 | One transcript compiles to a cited client page |
| 3 | Client Notes + commitments ledger | P2 | Commitments carry owner/due/status; overdue flags |
| 4 | CEO Heads-Up Display | P3 | /sensai brief renders today.md, empty-state safe |
| 5 | Executive Assistant + approval gate | P4 | No external send without a logged approval |

| 1 | Rename gstack → sensai (PRD P0) |
| --- | --- |

This is the mechanical but load-bearing rename. It follows PRD §9 exactly: identifiers and paths first, regenerate the generated SKILL.md docs second, run tests last. Work on a branch.

Read .agents/SenSai_PRD.docx, sections 9.1–9.3 (the rename map, the mechanical procedure, and "what must NOT be renamed"). Then execute the gstack → sensai migration against this repo: 1. Create branch: rename/gstack-to-sensai. 2. Inventory every occurrence of gstack / GStack / GSTACK / $B first and save it to rename-inventory.txt. Show me the counts before you change anything. 3. Do the guarded, case-preserving replace in three passes: gstack → sensai, GStack → SenSai, GSTACK → SENSAI. Rename the CLI symbol $B → $S in resolvers and every SKILL.md.tmpl ONLY — never hand-edit generated SKILL.md files. 4. Move state dirs: ~/.gstack → ~/.sensai and .gstack/ → .sensai/. Add a one-time first-run shim that migrates an existing ~/.gstack. 5. Rename CLAUDE.md → SENSAI.md (port the gstack sections verbatim for now; we add the wiki schema in the next prompt). 6. DO NOT rename: upstream imports (bun, Playwright, onnxruntime), CHANGELOG / commit history, downloaded model dirs (shim instead), or gbrain itself — only rename how SenSai references it. 7. Regenerate the skill docs so {{PREAMBLE}}, {{COMMAND_REFERENCE}} etc. re-emit with sensai naming; then rebuild the binary with bun build --compile. 8. Re-run the inventory. It MUST return zero for gstack/GStack/GSTACK/$B, except CHANGELOG history and .agents/ (the PRD is allowed to say "gstack"). Stop and show me: the before/after inventory counts, the list of renamed paths, and any file you were unsure about. Do not merge — leave it on the branch.

Verify before Prompt 2 - Re-run the inventory grep — zero hits outside CHANGELOG and .agents/. - Inherited gstack tests pass (Tier 1 static validation at minimum; EVALS=1 for E2E if you have budget). - The CLI runs under the new symbol: $S help returns the command set; the daemon starts and answers /health.

| 2 | Wiki core + SENSAI.md schema (PRD P1) |
| --- | --- |

Now add the Karpathy-style knowledge substrate: the raw → wiki → schema layers, the ingest/query/lint loop, index.md + log.md, and the contradiction + lifecycle gates. The SENSAI.md schema is the single most important file — it makes the agent a disciplined wiki maintainer.

Read .agents/SenSai_PRD.docx sections 3.2, 5.2, 5.3, and 9.4. Build the wiki core: 1. Create the directory layout from §5.2: raw/{email,calendar,transcripts,crm,docs}/, raw/clients/<slug>/, wiki/{index.md, log.md, overview.md, hud/, clients/, people/, decisions/, commitments/, concepts/} raw/ is immutable — the agent reads it, never writes it. 2. Expand SENSAI.md into the full schema using the §9.4 skeleton: Identity, Layers, Page types, Operations (INGEST/QUERY/LINT/BRIEF), Gates, Conventions. 3. Enforce the §5.3 frontmatter contract on every wiki page (type, title, status, confidence, contradiction, owner, due, sources, tags, updated). 4. Implement the three gates as described in §3.2: - contradiction severity none¦soft¦scope¦hard; HARD blocks the ingest commit. - a deterministic commit gate: os.walk + grep wiki/ for "Status: Unresolved" (no LLM tokens), run before any commit. - scoped lint: changed pages + graph neighbours only; full sweep on request. 5. Wire INGEST so a single source touches ~10–15 pages, updates index.md + overview.md, and appends a '## [YYYY-MM-DD] ingest ¦ <title>' line to log.md. 6. Keep it index-first — no embedding/RAG infra yet (that's optional P5). Then prove it: I'll drop one sample client-call transcript into raw/clients/acme/. Ingest it and produce a compiled wiki/clients/acme.md with citations back to the raw source, plus the index/log/overview updates. Show me the diff of every page you touched.

Verify before Prompt 3 - A sample transcript in raw/clients/acme/ compiles to wiki/clients/acme.md with source citations. - Every generated page has valid frontmatter; log.md has a parseable ingest entry. - The commit gate blocks when you plant a test Status: Unresolved line, and passes once removed.

| 3 | Client Notes + commitments ledger (PRD P2) |
| --- | --- |

Make the client relationship a first-class, append-only wiki object with a commitments ledger, sentiment tracking, and the privacy boundary from PRD §7.

Read .agents/SenSai_PRD.docx section 7 (Client Notes) in full, including 7.1 (page structure), 7.2 (ingest flow), the Privacy & trust boundary box, and the acceptance criteria. Implement Client Notes as a wiki page type: 1. Give every client page the §7.1 sections: Snapshot, Waiting On, Commitments Ledger (Promise ¦ Made ¦ Owner ¦ Due ¦ Status), Sentiment & Signals, Open Threads, People ([[wikilinks]]), History (append-only). 2. On each ingest into raw/clients/<slug>/: revise the snapshot, update waiting-on, append to the ledger and history, and recompute sentiment from transcript + email tone. NEVER delete a commitment — mark superseded ones and annotate them with the superseding source. 3. Every new promise becomes a commitment with its own frontmatter + due date and cross-links into wiki/commitments/. 4. Severity-classify contradictions (e.g. a new price vs an old quote); hard conflicts block and notify per the gates from Prompt 2. 5. Enforce the privacy boundary: raw client material stays local; daemon binds to 127.0.0.1; any cloud-model synthesis is an explicit, logged boundary, not the default. Honour redaction tags in frontmatter — those fields never leave the machine. 6. Add a sentiment-drop flag (make the threshold a config value in SENSAI.md so it's tunable — see PRD open question 4). Prove the acceptance criteria: bootstrap a brand-new client from a single transcript in one ingest; show an overdue commitment; show a superseded commitment that is struck+annotated, not deleted.

Verify before Prompt 4 - A new client bootstraps from one transcript; the ledger shows owner/due/status per commitment. - A superseded commitment is annotated with its superseding source and never deleted. - Redaction-tagged fields are excluded from anything routed off-machine; the sentiment threshold reads from SENSAI.md.

| 4 | CEO Heads-Up Display (PRD P3) |
| --- | --- |

The headline surface. The HUD is a rendered query, not a database: read the index, pull active pages, rank, and compile wiki/hud/today.md — filed back into the wiki so the daily picture compounds.

Read .agents/SenSai_PRD.docx section 6 (CEO Heads-Up Display), including 6.1 (sections), 6.2 (generation flow), and the acceptance criteria. Build the HUD as a gstack-style role skill invoked as /sensai brief: 1. Run the inherited gstack preamble first (update check, session tracking, self-improvement log). 2. Read wiki/index.md; select pages by frontmatter: status=active, due within horizon, contradiction != none. 3. Rank: open decisions and HARD conflicts first, then overdue commitments, then per-client next actions. 4. Render the five §6.1 sections into wiki/hud/today.md, each line citing at least one wiki page (no un-sourced claims): Decide Today · At Risk · Client Pulse · Handled · Signal In. 5. Write today.md idempotently — re-running the same day updates in place and adds exactly one log.md entry per generation. 6. End by offering 2–4 next actions via the standard AskUserQuestion format (context, question, RECOMMENDATION: choose X because __, lettered options). 7. Empty-wiki case must return a graceful "no signal yet" state, not an error. Prove it: run /sensai brief against the wiki we've built (with the Acme client and its commitments). Show me today.md, confirm every line links to a source page, and confirm a hard contradiction (if present) lands in Decide Today.

Verify before Prompt 5 - /sensai brief renders all five sections; every line links to a wiki page. - Re-running the same day is idempotent (one log.md entry, updated-in-place today.md). - An empty wiki returns the "no signal yet" state rather than throwing.

| 5 | Executive Assistant + approval gate (PRD P4) |
| --- | --- |

The overhead-absorber. It turns the compiled wiki into drafted, gated action. The non-negotiable v1 rule: no external send or calendar write without an explicit, logged CEO approval.

Read .agents/SenSai_PRD.docx section 8 (Executive Assistant agent): 8.1 (capabilities + gates), 8.2 (the approval gate), the "Reuse, don't reinvent" box, and the acceptance criteria. Build /sensai assist as a gstack-style role skill: 1. Implement the §8.1 capabilities with their gates: - Follow-up drafting (gate: CEO approves before send) - Meeting prep (no gate — read-only one-pager) - Thread chasing (gate: CEO approves before send) - Transcript intake (auto-ingest; hard-conflict block) - Calendar triage (gate: CEO approves before write) - Daily digest (no gate — compiles HUD "Handled") 2. Enforce the approval gate absolutely: NO external comm or calendar mutation without an explicit CEO approval surfaced in AskUserQuestion format. Write every gated action AND its resolution to log.md for audit. 3. Reuse, don't reinvent: use gstack's existing message-composition patterns and the browser daemon for any web action. Keep the sidebar prompt-injection defences (L1–L6, canary token) ENABLED whenever the assistant reads hostile web content — a BLOCK verdict ends the action and logs layer scores; no partial send. 4. Surface everything the assistant did in the HUD "Handled" section next morning (this closes the loop with Prompt 4). Prove the acceptance criteria: drop a transcript in raw/ and show that it produces client-note updates PLUS a draft follow-up in one ingest, held at the approval gate. Confirm zero external sends occurred without a logged approval, and that the drafted action appears in tomorrow's HUD Handled section.

Verify — SenSai is live - A dropped transcript yields client-note updates and a gated draft follow-up in one ingest. - The audit trail in log.md shows every gated action and its resolution; zero un-approved sends. - Yesterday's assistant actions appear in this morning's /sensai brief Handled section.

# After the five prompts

At this point SenSai runs end-to-end: signal flows into raw/, compiles into the wiki, renders as the HUD, and the assistant drafts gated actions. Two follow-ups, both optional and both already scoped in the PRD:

- Merge the rename branch once P0–P4 are green. Keep the .agents/SenSai_PRD.docx spec in-repo; update it as the schema co-evolves (per Karpathy, SENSAI.md and the PRD are living documents).

- P5 — Scale (optional). Add hybrid search / gbrain graph and scoped-lint automation only when the wiki outgrows the flat index (hundreds of pages). Until then, index-first is the intended design.

- Resolve the PRD's open questions (§11) as real usage data arrives: HUD web view vs Markdown, which connectors at P1, gbrain-from-P1 vs index-first, the sentiment threshold, and inline vs batched approval UX.

Operating rhythm once live Morning: run /sensai brief → read the HUD → decide. Through the day: drop sources into raw/ and let ingest compile them; use /sensai assist to draft and approve. Weekly: run a full lint sweep. The CEO curates and decides; SenSai does the bookkeeping.

End of Initialisation Guide — SenSai v1.0  ·  companion to SenSai PRD v1.0